FlexMeasures Technical Steering
Committee
January 14, 2026

---
Agenda
- Welcome & Short introduction to FlexMeasures
- What’s new in v0.31?
- Roadmap for v0.32 and 1.0
- Community issues: Discord? FOSDEM?
- Q&A

---
The matching challenge

---
FlexMeasures is the intelligent & developer-friendly EMS to support real-time energy flexibility apps.
Go green in daily operations, stay in control.
Smart industry
Smart city

---
FlexMeasures - simple

---
Example cases

---
Version 0.31 is coming!
- Improved data upload
- Forecasting through API
- GET /assets API: subtree selection, less IO load
- Enable querying JSON fields
- Custom SwaggerDocs Intro
- Several small fixes & improvements (see link below)
  https://github.com/FlexMeasures/flexmeasures/pulls?q=is%3Apr+milestone%3A0.31.0+is%3Aclosed

---
Scheduling: State of the art
Done
Storage: Battery
Storage: Heat
Processes
Sites
Sector coupling
Multi contractual commitments (not in UI yet)
Next
CEMS
Available flex (offer to grid, aggregators, ...)
Distinct power bands

---
On the road to milestone v1.0
- Site optimization (multi-asset). Why? Fulfill crucial milestone of mission. Previous/current solution? Optimize flexible assets in sequence. Progress? Done.
- Editable flex-model and context. Why? Ease of use & maintenance for non-developers. Previous/Current solution? Send all info in API. Progress? UI support (95%) done, usable.
- Support all energy units in the API Why? Diversity in data per project/site. Previous/current solution? Early work required to use MW only, or send data in sensor unit. Progress? If unit is convertible, FlexMeasures accepts the data. Most recently: data upload form: PR#1863

---
On the road to milestone v1.0
- Better API support for developers. Why? Modern developers want to work against an active API. Previous/current solution? API endpoints only ReadTheDocs, input schemas not documented, no way to try out. Progress? Fully mogrsted to OpenAPI, each FM instance offers SwaggerUI.
- Robustness to datetimes ingestion. Why? FM internally wants events “on the clock” for computing. Previous/Current solution? Send data “on the clock”. Progress? New story: Flooring when data comes in.
- Full (basic) roundtrip in UI Why? All functionality should be possible Previous/current solution? More API & CLI based. Progress? Graph config & Flex config in UI was basis, new plan: basic forecasting & scheduling button. Reports config out of v1.0 scope.

---
Discord?
- Slack disappears messages after 90 days
- Other candidates: Discord, Zulip, ?

---
- 31 Jan & 1 Feb 2026, Brussel - free
- Talk: “Community energy management with FlexMeasures, fully scriptable”
- https://fosdem.org/2026/schedule/track/energy/
- Let us know if you come!

---
Q&A
- What are you working on?
- What is unclear?

---
Resources – do get in touch!
- https://github.com/FlexMeasures/flexmeasures/
- https://www.flexmeasures.io
- https://lists.lfenergy.org/g/flexmeasures
- https://fosstodon.org/@flexmeasures
- LF Energy Slack: #flexmeasures

---
FlexMeasures - integration